**Trello Link:** <https://trello.com/b/a0ZT16Qo/wibt-website>

**GitHub Public Repo Link:** https://github.com/colezinda8/wibt

**User Stories:**

1. As a user, I want a clean looking user interface where visitors will be attracted to the layout and design that can also be maintained throughout future years.
2. As a user, I want a cleanly functioning website where members and executives can gather and share essential information.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Corresponding** **Story** **Number** | **Duration** | **Priority** | **Complexity** |
| Set up server and URL | 1 | 5 days | 7 | average |
| Create Instagram carousel plugin | 2 | 2 days | 7 | Average |
| Create site navigation | 1 & 2 | 4 days | 8 | average |
| Create executive board page | 2 | 4 days | 7 | low |
| Create about us page | 2 | 1 day | 5 | Low |
| Create events calendar page | 2 | 2 days | 8 | Average |
| Create DEI page | 2 | 3 days | 7 | Low |
| Create community service page | 2 | 3 days | 7 | Low |
| Create attendance tracking page | 2 | 5 days | 8 | Average/high |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Create member list page | 2 | 5 days | 7 | Average |
| Client check-ins | 1 & 2 | 2 days | 10 | low |
| Set up DB | 1 | 3 days | 10 | Average/high |
| Create home page | 1 | 2 days | 9 | Average |
| Create login area | 1 | 3 days | 10 | Average/high |
| Create contact page | 2 | 3 days | 8 | Average |
| Create wireframes | 1 | 2 days | 10 | average |